[image: image1.jpg]


[image: image1.jpg]

ANSWER TO QUESTION TAKEN ON NOTICE 

DURING PUBLIC HEARINGS

Asked by Mr Smyth on 16 June 2014 :  Mr Barr took on notice the following question(s):

[Ref: Hansard Transcript  [16 June 2014]  [PAGE 47]]

In relation to : Infrastructure project delivery 
Could you give us a summary of those conditions under which you would use a relationship contracting delivery model.
Mr Barr : The answer to the Member’s question is as follows:– 

Relationship contracting models include models such as Early Contractor Involvement (“ECI”), Alliances, and Managing Contractor.  These models to varying degrees involve a sharing of risk between government and the private sector.  The circumstances that could lead to the use of a relationship contracting model including the following:
· Uncertainties; such as an incompletely defined scope of work.
· Timing constraints.
· Significant risks that cannot be sufficiently mitigated such as:

· ground contamination;
· geotechnical uncertainty;
· presence of asbestos in unknown quantities;
· complex site conditions such as operating facilities nearby; and
· highly specialised or complex outcomes required.
· Specific site dangers i.e. unexploded ordinance, fuel vapour, etc.

· Other commercial or technical constraints that could preclude accurate pricing of the scope of works.
	Approved for circulation to the Select Committee on Estimates 2014-2015

Signature:      

 FORMTEXT 
     

 FORMTEXT 
     

 FORMTEXT 
     

 FORMTEXT 
     

 FORMTEXT 
     

 FORMTEXT 
     

 FORMTEXT 
                    Date:

By the Treasurer, Andrew Barr, MLA




Page 1 of 1
Page 2 of 1

